**Project Planning Phase**

**Project Planning (Product Backlog, Sprint Planning, Stories, Storypoints)**

|  |  |
| --- | --- |
| Date | 31 October 2022 |
| Team ID | PNT2022TMID10456 |
| Project Name | Project - University Admit Eligibility Predictor |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement**  **(Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Aaditth |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the  application | 1 | High | Abimanyu |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Ahamed Badhusha |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Ajay |
|  | Dashboard |  | check the dashboard and upload the details according to university criteria |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |


**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total**  **Story**  **Points** | **Duration** | **Sprint**  **Start Date** | **Sprint End**  **Date**  **(Planned)** | **Story Points**  **Completed**  **(as on**  **Planned End**  **Date)** | **Sprint**  **Release Date**  **(Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct  2022 | 31 Oct 2022 | 20 | 31 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct  2022 | 6 Nov 2022 | 20 | 6 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov  2022 | 12 Nov 2022 | 19 | 12 Nov 22 |
| Sprint-4 | 20 | 6 Days | 14 Nov  2022 | 18 Nov 2022 | 20 | 18 Nov 22 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint).

Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development me](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/)thodologies such as [Scrum.](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/) However, burn down charts can be applied to any project containing measurable progress over time.

[**https://www.visual-paradigm.com/scrum/scrum-burndown-chart/**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)

**Reference:**

[**https://www.atlassian.com/agile/project-management**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**https://www.atlassian.com/agile/tutorials/epics**](https://www.atlassian.com/agile/tutorials/epics)

[**https://www.atlassian.com/agile/tutorials/sprints**](https://www.atlassian.com/agile/tutorials/sprints)

[**https://www.atlassian.com/agile/project-management/estimation**](https://www.atlassian.com/agile/project-management/estimation)

[**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)